- Assessment:

  - Analyze your SVN repository to understand its structure and history.

  - Identify the branches, tags, and trunk (if using the standard SVN layout).

  - This step may take anywhere from a few hours to a day or more, depending on the complexity of your SVN repository's structure and history.

- Azure Repos Setup:

  - Create a new Azure Repos project or repository where you want to migrate the code.

  - Setting up a new repository in Azure Repos is relatively quick and can be done in a matter of minutes.

- Migration Tools:

  - There are various tools available to assist in SVN to Git migrations:

    - svn2git: A Git migration tool that can be used to convert SVN repositories to Git. You can then push the Git repository to Azure Repos.

    - Git-SVN: Git itself has a built-in tool for interacting with SVN repositories. You can clone the SVN repository using Git-SVN and then push to Azure Repos.

  - Setting up git-svn and running the initial fetch can take time, especially if your SVN repository has a large history. This might take several hours or even days.

- Mapping Structure:

  - Ensure that the SVN repository structure is mapped correctly to the Azure Repos structure (branches, tags, trunk) if applicable.

  - The time needed to ensure that the SVN structure maps correctly to Azure Repos depends on your specific repository's complexity but could take several hours.

- Migrate History:

  - One of the key challenges is preserving the commit history. Tools like svn2git and Git-SVN should help with this, but you may need to do some manual adjustments.

  - The time to fetch SVN history with git-svn depends on the size of your SVN repository, and it can range from several hours to several days.

  - Create a Local Git Branch: This is relatively quick and should take only a few minutes.

  - Work with Git: Your team's actual work in Git can vary greatly and is ongoing. This step isn't limited to the migration process.

  - Commit Changes Back to SVN (if needed): If you plan to commit changes back to SVN, this depends on the frequency of commits and how many need to be sent back.

  - Regular Git Workflow: This is an ongoing process, so the time spent here is not directly related to the migration process.

- Push to Azure Repos:

  - After converting the SVN repository to Git, push it to your Azure Repos repository.

- Testing and Verification:

  - Verify that the code, history, and structure have been successfully migrated. Test by checking out code from Azure Repos and ensuring it works as expected.

  - This step might take several hours to ensure that the migration was successful and that the code works as expected in Azure Repos.

- Train and Inform Developers:

  - Inform your development team about the migration and provide training on using Azure Repos and Git if they are not already familiar with it.

  - This time depends on how familiar your team is with Git. Training sessions can range from a few hours to a day.

- Maintain SVN Read-Only:

  - Consider keeping the SVN repository in read-only mode for reference during the transition period.

- Plan for CI/CD Integration:

  - If you have CI/CD pipelines set up with SVN, plan to migrate them to Azure DevOps or Azure Pipelines.

  - This step depends on the complexity of your CI/CD pipelines and might take a few days.

- Update Developer Workflows:

  - Developers using TortoiseSVN will need to switch to Git clients compatible with Azure Repos.

  - The time needed to update developer workflows will depend on the size of your team and how quickly they can adapt to Git.

- Documentation:

  - Update documentation, scripts, and tools that refer to the old SVN repository.

  - Updating documentation might take several hours to a day.